ZILO

FULL-STACK WEBSITE SPECIFICATION

For the Developer Who Will Build & Modify the Existing Codebase

Stack: Next.js (frontend) · Express.js (backend) · MongoDB

Three services · Bilingual UI (Bangla primary / English secondary) · Separated admin panels

Mobile-first · bKash & Nagad payments · WhatsApp integration

Version 1.0 — Confidential. For internal developer use only.

HOW TO READ THIS DOCUMENT

# 0. How to Use This Spec

This document is the complete instruction manual for building and modifying the ZILO website. It tells you:

- WHAT to build — every page, component, route, and database field

- HOW it should behave — user flows, validation rules, business logic

- WHAT LANGUAGE to use — all UI copy is written here in final Bangla/English mix ready to paste

- WHAT ALREADY EXISTS — so you do not rebuild things that are done

- WHAT IS NEW — clearly marked so you know exactly what needs to be created

Conventions used in this document:

| Marker | Meaning |
| --- | --- |
| 🟢 EXISTS | Already built in the current codebase. Do not rewrite — modify only if stated. |
| 🔴 NEW | Does not exist yet. Must be built from scratch. |
| 🟡 MODIFY | Exists but needs significant changes to match the new spec. |
| [BANGLA] | Copy written in Bangla — paste exactly. Numbers stay in English digits. |
| [EN] | English label — used for nav, admin, and technical UI only. |

SECTION 1 — TECH STACK & PROJECT STRUCTURE

# 1. Tech Stack (Unchanged)

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js (App Router) | Already in use. Keep as-is. |
| Styling | Tailwind CSS v4 with CSS custom properties | Design tokens in globals.css — do not touch. |
| Backend | Express.js | Already in use. Extend — do not rewrite. |
| Database | MongoDB | Already in use. Add new collections as specified. |
| File storage | Cloudinary | Already in use for payment screenshots. |
| Payments | bKash + Nagad (manual verification) | No payment gateway SDK — manual + screenshot. |
| Notifications | WhatsApp deep links (wa.me) | Auto-generated message strings. |
| Auth | Cookie-based session (HMAC signed) | Already in use for admin. |
| Hosting | Vercel (frontend) + Vercel (backend) | Already deployed. |

## 1.1 New Folder Structure (additions only)

The following are the ONLY new files and folders needed. Everything else in the existing structure stays.

src/app/

order/

express/page.jsx          🔴 NEW — Express order page

source/page.jsx           🟡 MODIFY — move existing order form here

parcel/page.jsx           🔴 NEW — Parcel order page

admin/

express/page.jsx          🔴 NEW — Express-only admin

parcel/page.jsx           🔴 NEW — Parcel-only admin

source/page.jsx           🔴 NEW — Source-only admin (same as current admin)

global/page.jsx           🔴 NEW — All-services admin (owner view)

track/page.jsx              🟢 EXISTS — keep

src/components/

Navbar.jsx                  🔴 NEW — sticky top nav with Order hamburger

FloatingWhatsApp.jsx        🔴 NEW — floating WhatsApp button

ServiceCard.jsx             🔴 NEW — homepage service selector card

HeroSection.jsx             🔴 NEW — new homepage hero

ScenariosSection.jsx        🔴 NEW — 'Who uses ZILO'

WhyZiloSection.jsx          🔴 NEW — objection handling section

SocialProof.jsx             🔴 NEW — stats strip

FAQSection.jsx              🔴 NEW — accordion FAQ

AboutSection.jsx            🔴 NEW — who we are

ExpressOrderForm.jsx        🔴 NEW

ParcelOrderForm.jsx         🔴 NEW

[existing files]            🟢 EXISTS — Declaration, OrderForm, Header, etc.

SECTION 2 — LANGUAGE & COPY RULES

# 2. Language Rules — Non-Negotiable

Based on research into Bangladeshi platforms (Chaldal, Shajgoj, local courier sites), the pattern is clear: maximum Bangla for consumer-facing text, English for brand names, technical labels, and numbers. ZILO follows the same rule.

## 2.1 The Rule — What Language Goes Where

| Content Type | Language | Example |
| --- | --- | --- |
| Hero headline | Bangla | শহরে যেতে পারছেন না? আমরা যাচ্ছি! |
| Section headings on homepage | Bangla | আমরা কী করি · কীভাবে কাজ করে |
| Body text / descriptions | Bangla | আপনার প্রয়োজনীয় জিনিস আমরা খুঁজে এনে দিই |
| CTA buttons — homepage | Bangla | এখনই অর্ডার করুন → |
| Form field labels | Bangla with English fallback | আপনার নাম (Full Name) |
| Form placeholders | Bangla | যেমন: রহিম উদ্দিন |
| Error messages | Bangla | এই তথ্যটি দেওয়া জরুরি |
| WhatsApp messages | Bangla (already done) | Keep as-is |
| Admin panel UI | English | Admin is for the owner — English is fine |
| Order tracking page | Bangla | আপনার অর্ডার ট্র্যাক করুন |
| Numbers, prices, times | English digits always | ৳500, 12 PM, 1 hour |
| Service names (brand) | English | ZILO Express, ZILO Source, ZILO Parcel |
| Navbar items | Bangla | হোম · অর্ডার · ট্র্যাক · যোগাযোগ |
| Footer | Bangla + English brand | ZILO — নোয়াপাড়া ⇄ পাহাড়তলী |

## 2.2 Font Rule

Body text (Bangla): Use 'Hind Siliguri' (Google Fonts — best Bangla web font, free). This must be added to layout.js.

Brand/display text (ZILO name, section titles in English): Keep 'Special Elite' as-is.

Mono labels: Keep 'IBM Plex Mono' as-is.

// Add to layout.js <head>:

<link href="https://fonts.googleapis.com/css2?family=Hind+Siliguri:wght@400;500;600;700&display=swap" rel="stylesheet" />

// Add to globals.css @theme:

--font-bangla: "Hind Siliguri", sans-serif;

Apply font-bangla to all Bangla text sections. Keep font-sans for English UI.

SECTION 3 — NAVBAR (🔴 NEW)

# 3. Navbar Component

File: src/components/Navbar.jsx — used on ALL pages including homepage, order pages, track page.

Sticky to top on scroll. Mobile-first design — most users are on phone.

## 3.1 Desktop Navbar Layout

[Left] — ZILO logo (brand mark, links to /)

[Center] — Nav links: হোম  ·  ট্র্যাক করুন  ·  যোগাযোগ

[Right] — A single prominent button labelled: 'অর্ডার করুন' with a small dropdown arrow (▾). On hover/click it opens a dropdown menu with three options.

## 3.2 Dropdown Menu Items

| Menu item | Bangla label | Icon | Goes to |
| --- | --- | --- | --- |
| ZILO Express | এক্সপ্রেস — ১ ঘণ্টায় ডেলিভারি | 🛵 | /order/express |
| ZILO Source | সোর্স — শহর থেকে এনে দিই | 📦 | /order/source |
| ZILO Parcel | পার্সেল — পাঠিয়ে দিন | 🚀 | /order/parcel |

Dropdown closes on outside click and on selection.

## 3.3 Mobile Navbar Layout

Mobile viewport (< 768px):

[Left] — ZILO logo

[Right] — A single icon button. This is NOT a hamburger for a nav menu. It is the ORDER button. Use a shopping bag icon or a custom icon that suggests 'order'. Label below the icon: 'অর্ডার'.

When tapped, it opens a full-width bottom sheet (slides up from bottom) with the three service options as large tappable cards:

| Card | Icon | Title | Subtitle | Action |
| --- | --- | --- | --- | --- |
| Card 1 | 🛵 | ZILO Express | ১ ঘণ্টার মধ্যে ডেলিভারি | → /order/express |
| Card 2 | 📦 | ZILO Source | শহর থেকে খুঁজে এনে দিই | → /order/source |
| Card 3 | 🚀 | ZILO Parcel | কাউকে পার্সেল পাঠান | → /order/parcel |

Bottom sheet has a close button (✕) at the top right. Tap anywhere outside the sheet to close it.

⚠  The mobile order menu is the PRIMARY navigation for most users. It must feel instant, responsive, and clear. Each card should have a visible tap highlight and be large enough for a thumb.

## 3.4 Navbar Scroll Behaviour

Default (top of page): transparent background or very subtle backdrop.

After scrolling 60px: solid background (var(--color-paper)) with a bottom border (var(--color-ink)).

Always remains visible (position: sticky, top: 0, z-index: 50).

## 3.5 Active State

The nav link for the current page gets underlined or a rust-coloured indicator. Use Next.js usePathname() to determine active route.

SECTION 4 — HOMEPAGE (🟡 MAJOR MODIFICATION)

# 4. Homepage — Full Rebuild

The current homepage (page.js + HomeClient.jsx) must be restructured. The order form moves off the homepage entirely and onto dedicated service pages. The homepage becomes a pure marketing/information page.

## 4.1 Scroll Order — Section by Section

| # | Section | Component | Status |
| --- | --- | --- | --- |
| 1 | Navbar | Navbar.jsx | 🔴 NEW |
| 2 | Hero | HeroSection.jsx | 🔴 NEW |
| 3 | Live Order Window Banner | OrderWindowBanner.jsx | 🟢 EXISTS — keep |
| 4 | Service Selector (3 cards) | ServiceCard.jsx ×3 | 🔴 NEW |
| 5 | Who Uses ZILO (scenarios) | ScenariosSection.jsx | 🔴 NEW |
| 6 | How It Works | HowItWorks.jsx (per service) | 🟡 MODIFY |
| 7 | Why ZILO (objection table) | WhyZiloSection.jsx | 🔴 NEW |
| 8 | Social Proof Strip | SocialProof.jsx | 🔴 NEW |
| 9 | About Us / Identity | AboutSection.jsx | 🔴 NEW |
| 10 | Supported Platforms | inline section | 🔴 NEW |
| 11 | FAQ Accordion | FAQSection.jsx | 🔴 NEW |
| 12 | Final CTA Strip | inline section | 🔴 NEW |
| 13 | Footer | Footer.jsx | 🟡 MODIFY to Bangla |
| — | Floating WhatsApp Button | FloatingWhatsApp.jsx | 🔴 NEW |

## 4.2 Section 1 — Hero (HeroSection.jsx)

Full-width. Immediately visible without scrolling on mobile. Contains:

- Main headline [BANGLA]: শহরে যেতে পারছেন না?

- Sub-headline [BANGLA]: আমরা যাচ্ছি। আপনার জন্য কিনে, আপনার দরজায় পৌঁছে দিই।

- Below that — a supporting line [BANGLA]: নোয়াপাড়া · বাগুয়ান · পাহাড়তলী — একই দিনে

- No CTA button here — the service cards below are the CTA

Design: Large serif headline (Special Elite), ink colour. Clean, bold. No image required — text is the hero.

## 4.3 Section 3 — Service Selector Cards

Three cards side by side (horizontal scroll on mobile, 3-column grid on desktop). Each card is a complete self-contained unit.

Card 1 — ZILO Express

| Element | Content |
| --- | --- |
| Icon | 🛵 |
| Service name [EN] | ZILO Express |
| Headline [BANGLA] | দ্রুত দরকার? ১ ঘণ্টায় পৌঁছে দিই |
| Body [BANGLA] | কাছের দোকান থেকে যা লাগে এখনই নিয়ে আসি। বাজার থেকে ওষুধ — সব কিছু। |
| Hours [BANGLA] | সময়: সকাল 10 — রাত 7 |
| Payment note [BANGLA] | ৳250 পর্যন্ত — ডেলিভারিতে টাকা দিন (COD) · ৳250-এর বেশি — আগেই পাঠান |
| CTA button [BANGLA] | এক্সপ্রেস অর্ডার করুন → |
| CTA destination | /order/express |

Card 2 — ZILO Source

| Element | Content |
| --- | --- |
| Icon | 📦 |
| Service name [EN] | ZILO Source |
| Headline [BANGLA] | অনলাইনে দেখলেন? আমরা এনে দিই |
| Body [BANGLA] | যেকোনো সাইট বা দোকানের লিঙ্ক দিন — আমরা খুঁজে বের করে ছবি দেখিয়ে কিনে আনি। |
| Hours [BANGLA] | অর্ডার: রাত 12 — দুপুর 12 → সেইদিনই ডেলিভারি · সন্ধ্যা 6 — রাত 12 → পরদিন |
| Payment note [BANGLA] | সম্পূর্ণ অগ্রিম · সর্বনিম্ন ৳500 |
| CTA button [BANGLA] | সোর্স অর্ডার করুন → |
| CTA destination | /order/source |

Card 3 — ZILO Parcel

| Element | Content |
| --- | --- |
| Icon | 🚀 |
| Service name [EN] | ZILO Parcel |
| Headline [BANGLA] | কাউকে কিছু পাঠাতে চান? |
| Body [BANGLA] | নোয়াপাড়া থেকে পাহাড়তলী — আমরা তুলে নিয়ে পৌঁছে দিই। কোনো ঝামেলা নেই। |
| Hours [BANGLA] | সময়: সকাল 10 — বিকাল 5 |
| Payment note [BANGLA] | পাঠানোর আগেই পেমেন্ট · প্রেরকই দেবেন |
| CTA button [BANGLA] | পার্সেল পাঠান → |
| CTA destination | /order/parcel |

Card design: Border 2px solid var(--color-ink). Sharp corners (no border-radius per design system). Each card has a hover state that shifts background to var(--color-kraft). The CTA button inside each card uses var(--color-rust) background.

## 4.4 Section 4 — Who Uses ZILO (ScenariosSection.jsx)

Section heading [BANGLA]: কারা ZILO ব্যবহার করেন?

Sub-heading [BANGLA]: যখন দরকার কিন্তু যাওয়া সম্ভব না — তখনই ZILO

Five scenario tiles:

| Emoji | Scenario [BANGLA] | Service used |
| --- | --- | --- |
| 🎓 | পরীক্ষার আগের দিন স্টেশনারি শেষ — বের হওয়ার সময় নেই | Express |
| 💊 | ওষুধ দরকার এখনই — কিন্তু বাড়ি থেকে বের হওয়া যাচ্ছে না | Express |
| 🏠 | মেহমান আসছে, বাজার করতে পারিনি — এখন কি হবে? | Express |
| 📱 | Daraz-এ পছন্দের জিনিস দেখলাম — আজই চাই | Source |
| 📦 | পাহাড়তলীতে কাউকে জিনিস পাঠাতে হবে | Parcel |

Design: Horizontal scrolling cards on mobile. Grid on desktop. Each tile has the emoji large, scenario text, and a subtle tag showing which service handles it.

## 4.5 Section 5 — How It Works (modify existing HowItWorks.jsx)

The current HowItWorks shows 3 generic steps. Modify it to show tabs — one per service. Default tab: Express.

Tab labels [EN]: Express  ·  Source  ·  Parcel

Express steps

- [BANGLA]: বলুন কী লাগবে — আইটেমের নাম ও ঠিকানা দিন

- [BANGLA]: আমরা কাছের দোকান থেকে কিনে আনি

- [BANGLA]: 1 ঘণ্টার মধ্যে দরজায় পৌঁছে যায়

Source steps

- [BANGLA]: লিঙ্ক বা ছবি দিন — দাম জানান

- [BANGLA]: আমরা খুঁজে বের করে WhatsApp-এ ছবি পাঠাই

- [BANGLA]: আপনি OK দিলে কিনে একই দিনে পৌঁছে দিই

Parcel steps

- [BANGLA]: প্রেরক ও প্রাপকের ঠিকানা দিন

- [BANGLA]: আমাদের রাইডার আপনার কাছ থেকে নিয়ে যায়

- [BANGLA]: প্রাপকের দরজায় সরাসরি পৌঁছে দেওয়া হয়

## 4.6 Section 6 — Why ZILO (WhyZiloSection.jsx)

Section heading [BANGLA]: নিজে যাবেন না কেন ZILO?

| সমস্যা [BANGLA] | ZILO-র সমাধান [BANGLA] |
| --- | --- |
| বাড়ি থেকে বের হওয়া যাচ্ছে না | আমরা যাই |
| কোন দোকানে পাওয়া যাবে জানি না | আমরা খুঁজে বের করি |
| কেনার আগে দেখতে চাই | ছবি দেখিয়ে তারপর কিনি |
| Daraz-এ 3-7 দিন অপেক্ষা | আমরা আজই দিই |
| পাঠানোর কেউ নেই | আমরাই সেই কেউ |

## 4.7 Section 7 — Social Proof Strip (SocialProof.jsx)

Three stats in a horizontal strip:

| Stat | Value (update weekly) | Label [BANGLA] |
| --- | --- | --- |
| Orders delivered | 320+ | অর্ডার ডেলিভারি হয়েছে |
| Rating | 4.9★ | কাস্টমার রেটিং |
| Avg delivery (Express) | < 1 ঘণ্টা | গড় ডেলিভারি সময় |

⚠  These numbers are hardcoded initially. Owner updates them manually. Do NOT auto-calculate from DB for now — that is a future feature.

## 4.8 Section 8 — About Us (AboutSection.jsx)

Section heading [BANGLA]: আমরা কারা?

Body [BANGLA] (placeholder — owner fills in real text):

'আমরা নোয়াপাড়ার ছেলে। শহরে যাওয়া সবার পক্ষে সবসময় সম্ভব হয় না — সেই কথা মাথায় রেখেই ZILO শুরু করেছি। আমাদের তিনটি সার্ভিস, তিন ভাই মিলে চালাই — প্রতিটি ডেলিভারি আমাদের কাছে একটি মানুষের সমস্যার সমাধান।'

Include: Owner photo (placeholder slot), WhatsApp number, service area label.

## 4.9 Section 9 — Supported Platforms

Section heading [BANGLA]: যেকোনো জায়গা থেকে অর্ডার করুন

Sub-text [BANGLA]: লিঙ্ক দিন অথবা বর্ণনা করুন — আমরা খুঁজে বের করবো

Show platform logos or text badges: Facebook · Daraz · Instagram · TikTok Shop · যেকোনো ওয়েবসাইট

Note: if logo assets are not available, use styled text badges in the existing design system.

## 4.10 Section 10 — FAQ Accordion (FAQSection.jsx)

Section heading [BANGLA]: সাধারণ প্রশ্ন

Accordion — each question is a clickable row that expands to show the answer. One open at a time.

FAQ items (final Bangla copy — paste as-is):

| প্রশ্ন [BANGLA] | উত্তর [BANGLA] |
| --- | --- |
| কোন এলাকায় ডেলিভারি করা হয়? | নোয়াপাড়া, বাগুয়ান এবং পাহাড়তলী ইউনিয়নে। এলাকার বাইরে হলে আমাদের সাথে যোগাযোগ করুন। |
| কত দ্রুত ডেলিভারি পাবো? | ZILO Express: 1 ঘণ্টার মধ্যে। ZILO Source: দুপুর 12-এর আগে অর্ডার দিলে সেইদিন সন্ধ্যায়। |
| টাকা কখন দিতে হবে? | Express-এ ৳250-এর কম হলে ডেলিভারির সময়। বাকি সব ক্ষেত্রে আগেই — bKash বা Nagad-এ। |
| জিনিসটা না পেলে কী হবে? | আপনাকে সঙ্গে সঙ্গে জানাবো এবং পুরো টাকা ফেরত দেবো। |
| কেনার আগে কি দেখাবেন? | অবশ্যই। ZILO Source-এ আমরা WhatsApp-এ ছবি পাঠাই — আপনি OK না দিলে কিনি না। |
| ফেসবুক থেকে কি অর্ডার করা যায়? | হ্যাঁ। Facebook, Daraz, Instagram, TikTok Shop — যেকোনো লিঙ্ক দিলেই হবে। |
| যদি মন পরিবর্তন করি? | ছবি দেখানোর আগে বাতিল করলে পুরো টাকা ফেরত। ছবি দেখে OK দেওয়ার পর বাতিল করা যাবে না। |
| পার্সেলে কী পাঠানো যাবে? | কাগজপত্র, কাপড়, ছোট ইলেকট্রনিক্স, খাবার (প্যাকেজড)। বেআইনি জিনিস গ্রহণযোগ্য নয়। |

## 4.11 Final CTA Strip

Section [BANGLA]: প্রস্তুত? এখনই শুরু করুন

Three buttons side by side (stacked on mobile):

- '🛵 এক্সপ্রেস অর্ডার' → /order/express

- '📦 সোর্স অর্ডার' → /order/source

- '🚀 পার্সেল পাঠান' → /order/parcel

## 4.12 Footer

Left [BANGLA]: ZILO — নোয়াপাড়া ⇄ পাহাড়তলী · বাইক ডেলিভারি · প্রতিদিন

Right: WhatsApp number · Track link

Bottom line [BANGLA]: © 2024 ZILO — সকল অধিকার সংরক্ষিত

## 4.13 Floating WhatsApp Button (FloatingWhatsApp.jsx)

Fixed position: bottom-right corner (bottom: 24px, right: 16px). z-index: 100.

Circular green button with WhatsApp icon. On click: opens wa.me/{WHATSAPP_NUMBER}.

Show a small tooltip on first load (3 second display): [BANGLA] 'সাহায্য লাগবে? WhatsApp করুন'

Always visible on all pages.

SECTION 5 — ORDER PAGES (THREE SEPARATE PAGES)

# 5. Order Pages

## 5.1 General Rules — All Order Pages

- Each service has its own page with its own URL, its own form, its own policy acceptance.

- Each page has a header identifying the service clearly in Bangla.

- The PolicyModal (PoloiciModal.jsx) is shown before the form is accessible on ALL three pages — not just Source.

- All form field labels and error messages in Bangla. Placeholder hints in Bangla. English only for numbers.

- Submit button disabled until: policy agreed AND all required fields filled AND (if advance) payment screenshot uploaded.

- After submit: success screen with Order ID + WhatsApp opens with pre-filled message.

- Order tracking link shown on success screen.

## 5.2 /order/express — ZILO Express Order Page

🔴 NEW PAGE. File: src/app/order/express/page.jsx + ExpressOrderForm.jsx

Page Header

| Element | Content |
| --- | --- |
| Label [BANGLA] | আপনার এক্সপ্রেস অর্ডার |
| Title [EN] | ZILO Express |
| Subtitle [BANGLA] | কাছের দোকান থেকে ১ ঘণ্টার মধ্যে পৌঁছে দিই · সকাল 10 — রাত 7 |

Form Sections & Fields

| Section [BANGLA] | Field [BANGLA label] | Type | Required |
| --- | --- | --- | --- |
| কাস্টমার তথ্য | আপনার নাম | text | ✓ |
| কাস্টমার তথ্য | WhatsApp নম্বর | tel | ✓ |
| ডেলিভারি ঠিকানা | ইউনিয়ন (Noapara/Baguan/Pahartali) | select | ✓ |
| ডেলিভারি ঠিকানা | ওয়ার্ড/এলাকা | text | ✓ |
| ডেলিভারি ঠিকানা | গ্রাম/বাড়ি | text | ✓ |
| ডেলিভারি ঠিকানা | কাছের স্থান/ল্যান্ডমার্ক | text | optional |
| কী লাগবে? | আইটেমের নাম | text | ✓ |
| কী লাগবে? | ব্র্যান্ড (যদি জানেন) | text | optional |
| কী লাগবে? | কোন দোকান থেকে? (যদি জানেন) | text | optional |
| কী লাগবে? | সর্বোচ্চ বাজেট | text | ✓ |
| পেমেন্ট | পেমেন্ট পদ্ধতি (COD / bKash / Nagad) | select | ✓ |
| পেমেন্ট (advance only) | পাঠানো পরিমাণ (৳) | number | if not COD |
| পেমেন্ট (advance only) | ট্রানজেকশন আইডি | text | if not COD |
| পেমেন্ট (advance only) | পেমেন্ট স্ক্রিনশট | file upload | if not COD |
| অন্যান্য | কোনো বিশেষ নির্দেশনা | textarea | optional |

⚠  If payment method = COD, hide the advance payment fields entirely. Show a note: [BANGLA] 'ডেলিভারির সময় নগদ টাকা দিন · সার্ভিস ফি ৳30 + ডেলিভারি চার্জ অন্তর্ভুক্ত'

Express DB schema — orders_express collection

{ orderId, custName, phone, union, wardArea, villageBari, landmark,

itemName, brandName, shopName, budget,

paymentMethod, isCOD (bool), amountPaid, transactionId, screenshotUrl,

notes, status, statusNote, date, createdAt, serviceType: 'express' }

## 5.3 /order/source — ZILO Source Order Page

🟡 MODIFY. The existing order form (OrderForm.jsx) becomes this page. Move to src/app/order/source/page.jsx.

The form content is already correct — only the following changes are needed:

- Update page header to Bangla (see pattern from Express above)

- All field labels converted to Bangla per the language rules in Section 2

- All placeholder text converted to Bangla

- All error/toast messages converted to Bangla

- PolicyModal remains — ensure it works the same way

- The form must POST to /api/orders (existing route) — no change to backend

- Add serviceType: 'source' to form submission data so admin can filter

Source Page Header

| Element | Content |
| --- | --- |
| Label [BANGLA] | আপনার সোর্স অর্ডার |
| Title [EN] | ZILO Source |
| Subtitle [BANGLA] | যেকোনো লিঙ্ক দিন — আমরা খুঁজে ছবি দেখিয়ে কিনে আনি · সর্বনিম্ন ৳500 |

## 5.4 /order/parcel — ZILO Parcel Order Page

🔴 NEW PAGE. File: src/app/order/parcel/page.jsx + ParcelOrderForm.jsx

Page Header

| Element | Content |
| --- | --- |
| Label [BANGLA] | আপনার পার্সেল অর্ডার |
| Title [EN] | ZILO Parcel |
| Subtitle [BANGLA] | নোয়াপাড়া ⇄ পাহাড়তলী · পিকআপ ও ডেলিভারি · সকাল 10 — বিকাল 5 |

Parcel Form Fields

| Section [BANGLA] | Field [BANGLA label] | Type | Required |
| --- | --- | --- | --- |
| প্রেরকের তথ্য | প্রেরকের নাম | text | ✓ |
| প্রেরকের তথ্য | WhatsApp নম্বর | tel | ✓ |
| প্রেরকের ঠিকানা | ইউনিয়ন | select | ✓ |
| প্রেরকের ঠিকানা | ওয়ার্ড/এলাকা | text | ✓ |
| প্রেরকের ঠিকানা | গ্রাম/বাড়ি | text | ✓ |
| প্রেরকের ঠিকানা | ল্যান্ডমার্ক | text | optional |
| প্রাপকের তথ্য | প্রাপকের নাম | text | ✓ |
| প্রাপকের তথ্য | প্রাপকের নম্বর | tel | ✓ |
| প্রাপকের ঠিকানা | ইউনিয়ন | select | ✓ |
| প্রাপকের ঠিকানা | ওয়ার্ড/এলাকা | text | ✓ |
| প্রাপকের ঠিকানা | গ্রাম/বাড়ি | text | ✓ |
| প্রাপকের ঠিকানা | ল্যান্ডমার্ক | text | optional |
| পার্সেল তথ্য | পার্সেলের আকার | select: ছোট/মাঝারি/বড় | ✓ |
| পার্সেল তথ্য | ভেতরে কী আছে? | text | ✓ |
| পার্সেল তথ্য | ভঙ্গুর জিনিস? (Fragile) | checkbox | optional |
| পেমেন্ট | পেমেন্ট পদ্ধতি (bKash/Nagad) | select | ✓ |
| পেমেন্ট | পাঠানো পরিমাণ (৳) | number | ✓ |
| পেমেন্ট | ট্রানজেকশন আইডি | text | ✓ |
| পেমেন্ট | স্ক্রিনশট | file upload | ✓ |

Show pricing table before the payment section:

| আকার | Zone 1 | Zone 2 | Zone 3 | Zone 4 |
| --- | --- | --- | --- | --- |
| ছোট (Small) | ৳60 | ৳80 | ৳110 | ৳150 |
| মাঝারি (Medium) | ৳80 | ৳110 | ৳150 | ৳200 |
| বড় (Large) | ৳120 | ৳150 | ৳200 | ৳270 |

⚠  Zone is auto-applied by admin based on address. Customer doesn't select zone — the table is shown for reference only.

Parcel DB schema — orders_parcel collection

{ orderId, senderName, senderPhone, senderUnion, senderWard, senderVillage, senderLandmark,

recipientName, recipientPhone, recipientUnion, recipientWard, recipientVillage, recipientLandmark,

parcelSize, contents, isFragile,

paymentMethod, amountPaid, transactionId, screenshotUrl,

status, statusNote, date, createdAt, serviceType: 'parcel' }

SECTION 6 — ADMIN PANELS

# 6. Admin Panel Structure

## 6.1 Overview — Four Admin Panels

| Panel | URL | Who uses it | Sees | Status |
| --- | --- | --- | --- | --- |
| Source Admin | /admin/source | Source brother (owner) | Source orders only | 🟡 MODIFY existing /admin |
| Express Admin | /admin/express | Express brother | Express orders only | 🔴 NEW |
| Parcel Admin | /admin/parcel | Parcel brother | Parcel orders only | 🔴 NEW |
| Global Admin | /admin/global | Owner only | All three services + full financial | 🔴 NEW |

## 6.2 Authentication — Separate Keys

Each admin panel has its own password/key stored in environment variables:

ADMIN_KEY_SOURCE=...

ADMIN_KEY_EXPRESS=...

ADMIN_KEY_PARCEL=...

ADMIN_KEY_GLOBAL=...

The session cookie name differs per panel to prevent cross-panel access:

zilo_session_source  |  zilo_session_express  |  zilo_session_parcel  |  zilo_session_global

Login routes:

POST /api/admin/source/login

POST /api/admin/express/login

POST /api/admin/parcel/login

POST /api/admin/global/login

⚠  Global admin key must be known only to the owner. Source/Express/Parcel keys are given to each brother respectively.

## 6.3 Service Admin Panels (Express, Parcel — same pattern as Source)

All three service admin panels share the same UI layout and features, but scoped to their own order collection.

Features — all service admins

- Login screen (password field)

- Stats bar: Total orders · Today · Pending · Revenue (৳)

- Order list: sorted newest first, expandable rows

- Search by name, phone, order ID

- Filter by status

- Status update buttons (per service — see statuses below)

- WhatsApp message auto-generated on status change (same logic as current Source admin)

- Manual WhatsApp open button

- Service toggle: turn off this service for the day + custom message

- Logout

Order Statuses — Express

| Status | WhatsApp notification? | Notes |
| --- | --- | --- |
| Order Received | No | Auto-set on submission |
| Payment Verified | Yes | COD orders skip this → go straight to Sourcing |
| Rider Dispatched | Yes | Rider on the way to shop |
| Out for Delivery | Yes | Rider on the way to customer |
| Delivered | Yes |  |
| Cancelled | Yes |  |

Order Statuses — Parcel

| Status | WhatsApp notification? | Notes |
| --- | --- | --- |
| Order Received | No | Auto-set on submission |
| Payment Verified | Yes |  |
| Pickup Confirmed | Yes | Rider picked up from sender |
| Out for Delivery | Yes | On the way to recipient |
| Delivered | Yes | Confirm with recipient |
| Cancelled | Yes |  |

## 6.4 Global Admin Panel — /admin/global

🔴 NEW. This is the owner's master view. It has everything the three service admins have, plus:

Tab 1 — All Orders

- Shows ALL orders from all three services in one list

- Filter by service type (Express / Source / Parcel / All)

- Filter by status, date range, search by name/phone/order ID

- Status updates work from here for any service

Tab 2 — Financial Tracker

| Feature | Description |
| --- | --- |
| bKash balance | Running total of all verified bKash payments minus cashouts and refunds |
| Nagad balance | Same for Nagad |
| COD collected | Total COD collected by Express rider |
| Log cashout | Owner enters: date, amount, method (bKash/Nagad), purpose. Balance deducts. |
| Log refund | Owner enters: Order ID, amount, method. Balance deducts. Linked to order. |
| Daily summary | Today's: received, spent on products, net profit, rider payments |
| Export | CSV download of any date range (future feature — mark as TODO in code) |

Tab 3 — Service Controls

- Toggle each service ON/OFF independently

- Set custom off-day message per service

- View current status of all three services at a glance

Tab 4 — Settings

- Change admin keys (triggers re-login for affected brothers)

- Update social proof numbers (orders delivered, rating, avg time) — these push to homepage

- Logout

SECTION 7 — BACKEND API ROUTES

# 7. Backend API Reference

## 7.1 Existing Routes (🟢 keep — do not change)

| Method | Route | Purpose |
| --- | --- | --- |
| GET | /api/status | Order window status (phase, countdown) |
| POST | /api/orders | Submit Source order (existing form) |
| GET | /api/orders/track | Track any order by ID + phone |
| GET | /api/check-url | Verify a reference link is reachable |
| GET | /api/check-txid | Check if transaction ID already used |
| POST | /api/admin/login | Source admin login (MODIFY — rename to /api/admin/source/login) |
| POST | /api/admin/logout | Source admin logout |
| GET | /api/admin/me | Session check |
| GET | /api/admin/orders | All Source orders (admin) |
| GET | /api/admin/stats | Source stats |
| PATCH | /api/admin/orders/:id/status | Update Source order status |
| PATCH | /api/admin/status | Toggle Source service on/off |

## 7.2 New Routes (🔴 NEW)

| Method | Route | Purpose |
| --- | --- | --- |
| POST | /api/orders/express | Submit Express order |
| POST | /api/orders/parcel | Submit Parcel order |
| GET | /api/admin/express/login (POST) | Express admin login |
| POST | /api/admin/express/logout | Express admin logout |
| GET | /api/admin/express/me | Express session check |
| GET | /api/admin/express/orders | All Express orders |
| GET | /api/admin/express/stats | Express stats |
| PATCH | /api/admin/express/orders/:id/status | Update Express order status |
| PATCH | /api/admin/express/status | Toggle Express service on/off |
| POST | /api/admin/parcel/login | Parcel admin login |
| POST | /api/admin/parcel/logout | Parcel admin logout |
| GET | /api/admin/parcel/me | Parcel session check |
| GET | /api/admin/parcel/orders | All Parcel orders |
| GET | /api/admin/parcel/stats | Parcel stats |
| PATCH | /api/admin/parcel/orders/:id/status | Update Parcel order status |
| PATCH | /api/admin/parcel/status | Toggle Parcel service on/off |
| POST | /api/admin/global/login | Global admin login |
| POST | /api/admin/global/logout | Global admin logout |
| GET | /api/admin/global/me | Global session check |
| GET | /api/admin/global/orders | All orders — all services combined |
| GET | /api/admin/global/stats | Combined stats — all services |
| PATCH | /api/admin/global/financial/cashout | Log a cashout |
| PATCH | /api/admin/global/financial/refund | Log a refund |
| GET | /api/admin/global/financial/summary | Daily financial summary |
| PATCH | /api/admin/global/social-proof | Update social proof numbers (served to homepage) |
| GET | /api/social-proof | Public — returns current social proof numbers for homepage |

## 7.3 MongoDB Collections

| Collection | Purpose | Status |
| --- | --- | --- |
| orders | All Source orders (existing) | 🟢 EXISTS — add serviceType field |
| orders_express | All Express orders | 🔴 NEW |
| orders_parcel | All Parcel orders | 🔴 NEW |
| counter | Order ID counter (existing — shared) | 🟡 MODIFY — separate counters per service |
| status | Source service on/off (existing) | 🟡 MODIFY — split into status_source, status_express, status_parcel |
| financial_log | Cashout and refund log (global admin) | 🔴 NEW |
| social_proof | Homepage stats (orders, rating, avg time) | 🔴 NEW |

## 7.4 Order ID Format — Per Service

Source:  ZIL-0001, ZIL-0002 ... (existing format — keep)

Express: EXP-0001, EXP-0002 ...

Parcel:  PAR-0001, PAR-0002 ...

Each service has its own counter document in MongoDB.

SECTION 8 — WHATSAPP MESSAGE TEMPLATES (EXPRESS & PARCEL)

# 8. WhatsApp Messages

These are the auto-generated WhatsApp messages for Express and Parcel status changes. Bangla text, English numbers and Order IDs. Follow the same buildWhatsAppMessage() pattern already in the Source admin.

## 8.1 Express Messages

Payment Verified (Express)

আস্সালামু আলাইকুম [custName] ভাই/আপু! 👋

✅ *পেমেন্ট নিশ্চিত হয়েছে*

৳[amountPaid] ([paymentMethod]) পেমেন্ট ভেরিফাই করা হয়েছে।

🛒 *আইটেম:* [itemName]

🔖 *অর্ডার আইডি:* [orderId]

আমাদের রাইডার এখন দোকানে যাচ্ছে। 1 ঘণ্টার মধ্যে পৌঁছে যাবে ইনশাআল্লাহ।

📦 ট্র্যাক করুন: [trackUrl]

Out for Delivery (Express)

🏍️ *রাইডার রওনা দিয়েছে!*

আপনার [itemName] এখন পথে আছে।

📍 ঠিকানা: [union], [wardArea], [villageBari]

🔖 অর্ডার: [orderId]

একটু পরেই পৌঁছে যাবে — বাড়িতে থাকুন।

Delivered (Express)

✅ *ডেলিভারি সম্পন্ন!*

আপনার '[itemName]' পৌঁছে গেছে।

🔖 অর্ডার: [orderId]

ZILO ব্যবহার করার জন্য ধন্যবাদ! পরের বার আবার অর্ডার করুন 🙏

🛒 [CLIENT_URL]

## 8.2 Parcel Messages

Payment Verified (Parcel)

আস্সালামু আলাইকুম [senderName] ভাই/আপু! 👋

✅ *পার্সেল বুকিং নিশ্চিত হয়েছে*

৳[amountPaid] পেমেন্ট ভেরিফাই করা হয়েছে।

📦 *পার্সেল:* [parcelSize] — [contents]

📍 *প্রাপক:* [recipientName], [recipientUnion]

🔖 *অর্ডার আইডি:* [orderId]

আমাদের রাইডার শীঘ্রই পিকআপ করতে আসবে।

Pickup Confirmed (Parcel)

🏍️ *পার্সেল তুলে নেওয়া হয়েছে*

আপনার পার্সেল [orderId] এখন পথে।

প্রাপক: [recipientName] ([recipientPhone])

ঠিকানা: [recipientUnion], [recipientWard]

Delivered (Parcel)

✅ *পার্সেল ডেলিভারি সম্পন্ন!*

[recipientName]-এর কাছে '[contents]' পৌঁছে গেছে।

🔖 অর্ডার: [orderId]

ZILO পার্সেল সার্ভিস ব্যবহার করার জন্য ধন্যবাক! 🙏

SECTION 9 — MOBILE UX RULES

# 9. Mobile-First Rules

Most ZILO customers are on smartphones. These rules are non-negotiable.

## 9.1 Touch Targets

- All tappable elements: minimum 48px height

- Buttons inside order forms: full-width on mobile

- Dropdown menus and selects: native mobile select is acceptable and preferred

- The order menu bottom sheet: cards must be at least 80px tall, easy to tap with thumb

## 9.2 Form UX on Mobile

- Input fields: font-size must be at least 16px to prevent iOS auto-zoom

- Numeric inputs (phone, amount): use type='tel' or type='number' to trigger numeric keyboard

- File upload (screenshot): use the camera icon input — opens camera directly on mobile

- Long forms: use sticky submit button at bottom of viewport (position: sticky at bottom)

- Show inline field errors immediately on blur — not only on submit

## 9.3 Performance

- Homepage: lazy-load images below the fold

- Google Fonts: preconnect as already done in layout.js — add Hind Siliguri to same link tag

- OrderWindowBanner already polls on timer — ensure it does not cause unnecessary re-renders

- Admin panels: paginate order lists (20 per page) when order count grows

## 9.4 WhatsApp Deep Link UX

- The WhatsApp link must open in the WhatsApp app directly — not in a browser tab

- On mobile, window.open(waUrl, '_blank') does this correctly

- After order submit, show a success screen with TWO buttons: 'খুলুন WhatsApp' (primary) + 'অর্ডার ট্র্যাক করুন' (secondary)

SECTION 10 — DESIGN SYSTEM (DO NOT CHANGE)

# 10. Design System Rules

The existing design system (globals.css) is locked. Do not change any of these values. All new components must use these tokens.

## 10.1 Colour Tokens

| Token | Value | Use |
| --- | --- | --- |
| --color-ink | #14213D | Primary text, borders, headings |
| --color-rust | #8B3A1F | Primary CTA buttons, accent labels |
| --color-kraft | #EDE5D3 | Background for cards, info boxes |
| --color-paper | #FBF7EF | Main page background |
| --color-brick | #7A2E22 | Error states, cancel actions, warnings |
| --color-olive | #4A4A42 | Secondary text, labels |
| --color-line | #cfc4a8 | Dividers, subtle borders |

## 10.2 Typography Tokens

| Token | Font | Use |
| --- | --- | --- |
| --font-display | Special Elite | ZILO logo, section numbers, display text |
| --font-mono | IBM Plex Mono | Labels, tags, order IDs, status badges |
| --font-sans | IBM Plex Sans | English body text |
| --font-bangla | Hind Siliguri | 🔴 NEW — all Bangla body text |

## 10.3 Border & Spacing Rules

- NO rounded corners anywhere. border-radius: 0 is the design rule.

- Borders: 1.5px or 2px solid var(--color-ink) for containers.

- Sharp edges everywhere — this is intentional brand identity.

- Hover states: background shift to var(--color-kraft), never colour change of text.

- Focus states: border changes to var(--color-rust).

## 10.4 Button Rules

| Button type | Background | Text | Border |
| --- | --- | --- | --- |
| Primary CTA | var(--color-rust) | white | none |
| Primary CTA hover | var(--color-brick) | white | none |
| Secondary / outline | white | var(--color-ink) | 2px var(--color-ink) |
| Secondary hover | var(--color-kraft) | var(--color-ink) | 2px var(--color-ink) |
| Disabled | #b9ad8f | white | none |
| Danger / cancel | var(--color-brick) | white | none |

SECTION 11 — DEVELOPER IMPLEMENTATION CHECKLIST

# 11. Implementation Checklist

Use this to track progress. Work in this order — do not skip ahead.

Phase 1 — Foundation (do first)

| # | Task | File(s) | Done? |
| --- | --- | --- | --- |
| 1 | Add Hind Siliguri font to layout.js + globals.css | layout.js, globals.css | ☐ |
| 2 | Build Navbar.jsx — desktop dropdown + mobile bottom sheet | Navbar.jsx | ☐ |
| 3 | Build FloatingWhatsApp.jsx | FloatingWhatsApp.jsx | ☐ |
| 4 | Add Navbar and FloatingWhatsApp to layout.js | layout.js | ☐ |

Phase 2 — Homepage

| # | Task | File(s) | Done? |
| --- | --- | --- | --- |
| 5 | Build HeroSection.jsx with Bangla headline | HeroSection.jsx | ☐ |
| 6 | Build ServiceCard.jsx (reusable) — 3 instances | ServiceCard.jsx | ☐ |
| 7 | Build ScenariosSection.jsx | ScenariosSection.jsx | ☐ |
| 8 | Modify HowItWorks.jsx — add tabs per service | HowItWorks.jsx | ☐ |
| 9 | Build WhyZiloSection.jsx | WhyZiloSection.jsx | ☐ |
| 10 | Build SocialProof.jsx (static numbers for now) | SocialProof.jsx | ☐ |
| 11 | Build AboutSection.jsx (placeholder photo slot) | AboutSection.jsx | ☐ |
| 12 | Build FAQSection.jsx — accordion with Bangla Q&A | FAQSection.jsx | ☐ |
| 13 | Assemble new HomeClient.jsx — all sections in order | HomeClient.jsx | ☐ |
| 14 | Update Footer to Bangla | Footer.jsx | ☐ |

Phase 3 — Order Pages

| # | Task | File(s) | Done? |
| --- | --- | --- | --- |
| 15 | Move existing OrderForm to /order/source/page.jsx | order/source/page.jsx | ☐ |
| 16 | Translate all Source form labels/placeholders/errors to Bangla | OrderForm.jsx | ☐ |
| 17 | Build ExpressOrderForm.jsx + /order/express/page.jsx | express/page.jsx | ☐ |
| 18 | Build ParcelOrderForm.jsx + /order/parcel/page.jsx | parcel/page.jsx | ☐ |
| 19 | Update PolicyModal copy to cover all three services | PoloiciModal.jsx | ☐ |

Phase 4 — Backend

| # | Task | File(s) | Done? |
| --- | --- | --- | --- |
| 20 | Add POST /api/orders/express route + orders_express collection | index.js | ☐ |
| 21 | Add POST /api/orders/parcel route + orders_parcel collection | index.js | ☐ |
| 22 | Rename existing admin auth to /api/admin/source/* | index.js | ☐ |
| 23 | Add /api/admin/express/* routes (login, orders, stats, status) | index.js | ☐ |
| 24 | Add /api/admin/parcel/* routes | index.js | ☐ |
| 25 | Add /api/admin/global/* routes + financial_log collection | index.js | ☐ |
| 26 | Add social_proof collection + public GET /api/social-proof route | index.js | ☐ |
| 27 | Update Next.js catch-all proxy route.js to handle new paths | route.js | ☐ |

Phase 5 — Admin Panels

| # | Task | File(s) | Done? |
| --- | --- | --- | --- |
| 28 | Modify existing /admin → /admin/source (update paths and session cookie name) | admin/source/page.jsx | ☐ |
| 29 | Build /admin/express — copy Source admin, adapt for Express statuses + Express order fields | admin/express/page.jsx | ☐ |
| 30 | Build /admin/parcel — copy Source admin, adapt for Parcel statuses + Parcel order fields | admin/parcel/page.jsx | ☐ |
| 31 | Build /admin/global — all orders tab + financial tracker tab + service controls tab | admin/global/page.jsx | ☐ |

Phase 6 — QA & Polish

| # | Task | Notes | Done? |
| --- | --- | --- | --- |
| 32 | Test all three order forms on mobile Chrome | iOS Safari too | ☐ |
| 33 | Test all WhatsApp links on real phone | Confirm app opens, not browser | ☐ |
| 34 | Test order tracking for all three services | /track?orderId=EXP-0001&phone=... | ☐ |
| 35 | Test all four admin logins — confirm isolation (Source key cannot access Express) |  | ☐ |
| 36 | Test COD flow in Express — advance payment fields must hide completely |  | ☐ |
| 37 | Test service toggle — each service can be turned off independently |  | ☐ |
| 38 | Verify all Bangla text renders correctly on Android Chrome | Use Hind Siliguri | ☐ |
| 39 | Verify no rounded corners anywhere in new components | border-radius: 0 | ☐ |

SECTION 12 — ENVIRONMENT VARIABLES

# 12. Environment Variables

## 12.1 Existing (keep)

| Variable | Purpose |
| --- | --- |
| MONGODB_URI | MongoDB connection string |
| DB_NAME | Database name (zilodb) |
| ADMIN_KEY | Source admin password → rename to ADMIN_KEY_SOURCE |
| SESSION_SECRET | HMAC session signing secret |
| CLOUDINARY_CLOUD_NAME | Cloudinary config |
| CLOUDINARY_API_KEY | Cloudinary config |
| CLOUDINARY_API_SECRET | Cloudinary config |
| CLIENT_URL | Frontend URL (for CORS + WhatsApp tracking links) |
| NEXT_PUBLIC_WHATSAPP_NUMBER | WhatsApp number for floating button + order messages |

## 12.2 New variables to add

| Variable | Purpose |
| --- | --- |
| ADMIN_KEY_SOURCE | Source admin password (rename from ADMIN_KEY) |
| ADMIN_KEY_EXPRESS | Express admin password |
| ADMIN_KEY_PARCEL | Parcel admin password |
| ADMIN_KEY_GLOBAL | Global (owner) admin password |
| SESSION_SECRET_EXPRESS | Optional separate secret for Express session |
| SESSION_SECRET_PARCEL | Optional separate secret for Parcel session |
| SESSION_SECRET_GLOBAL | Optional separate secret for Global session |

⚠  If SESSION_SECRET_* vars are not set, all admin panels can fall back to SESSION_SECRET. Setting separate secrets is recommended for stronger isolation.